SKILLCLUB

Sprint Execution Plan

Architecture Review + QA Testing Report

13 Tasks across 3 Sprints

Prepared: March 2026

Status: Ready for Development

PART A

# Architecture Report

This report covers the technical architecture decisions, database schema changes, file storage strategy, and implementation approach for each sprint task. It is written from the perspective of a lead engineer reviewing the codebase and designing solutions.

Executive Summary

| Metric | Value |
| --- | --- |
| Total Tasks | 13 across 3 sprints |
| Database Migrations | 3 new (RLS policy, bookings table, expires_at enforcement) |
| Storage Buckets | 3 new (avatars, id-documents, skill-covers) |
| New Components | 7 (toast system, upload flows, verified card, progress indicator) |
| Schema Changes | profiles table: +phone, +id_card_url, +id_verified, +avatar_url |
| Estimated Effort | Sprint 1: 2-3 days ¦ Sprint 2: 4-5 days ¦ Sprint 3: 3-4 days |

Sprint 1 — Fix What’s Broken

Sprint 1 focuses on critical backend fixes: unblocking board posts via RLS, making the Teach flow resilient with error handling, creating the missing bookings table, and gating incomplete users out of the Teach page.

Task 1: Board Posts RLS Migration

Priority: CRITICAL | Estimated effort: 5 minutes

The board_posts table is missing a Row-Level Security policy, which means all INSERT operations fail silently for authenticated users. This is the root cause of the empty board.

Root Cause: Supabase enforces RLS by default on all tables. Without an explicit policy granting INSERT/SELECT, the PostgREST layer returns zero rows and blocks writes with a 403 or empty result.

Migration SQL:

ALTER TABLE board_posts ENABLE ROW LEVEL SECURITY;

CREATE POLICY "Users can read all posts" ON board_posts FOR SELECT USING (true);

CREATE POLICY "Users can create own posts" ON board_posts FOR INSERT WITH CHECK (auth.uid() = user_id);

CREATE POLICY "Users can update own posts" ON board_posts FOR UPDATE USING (auth.uid() = user_id);

CREATE POLICY "Users can delete own posts" ON board_posts FOR DELETE USING (auth.uid() = user_id);

Architectural notes: This follows the standard Supabase RLS pattern. SELECT is open (community board is public), while INSERT/UPDATE/DELETE are scoped to the authenticated user via auth.uid(). Apply via Supabase SQL Editor or as a migration file in supabase/migrations/.

Task 2: Teach Save Error Handling

Priority: CRITICAL | Estimated effort: 1-2 hours

The Teach form (Share a Skill) silently fails on submission. No toast, no console feedback, no inline validation. Users fill out multi-step forms and get nothing.

Architecture Decision: Implement a global toast/notification system rather than per-component alerts. This gives consistent UX across the entire app.

Implementation plan:

- Create a ToastContext provider wrapping the app root with addToast(message, type) API

- Toast types: success (green), error (red), warning (amber), info (blue)

- Auto-dismiss after 5 seconds with manual close button

- Position: bottom-right, stacking up to 3 visible

- Wrap the Teach form onSubmit in try/catch, surface Supabase errors via toast

- Add inline field validation: required fields get red border + helper text on blur

- Disable submit button during API call to prevent double-submission

File changes: New: src/contexts/ToastContext.jsx, src/components/ui/Toast.jsx. Modified: src/pages/Teach.jsx (or equivalent), App.jsx (wrap provider).

Task 3: Create Missing Bookings Table Migration

Priority: HIGH | Estimated effort: 30 minutes

The bookings table does not exist in the database. This blocks the entire session booking flow and causes the "Your sessions" stat to always show 0.

Schema design:

CREATE TABLE bookings (

id UUID DEFAULT gen_random_uuid() PRIMARY KEY,

skill_id UUID REFERENCES skills(id) ON DELETE CASCADE,

learner_id UUID REFERENCES auth.users(id) ON DELETE CASCADE,

teacher_id UUID REFERENCES auth.users(id) ON DELETE CASCADE,

status TEXT DEFAULT 'pending' CHECK (status IN ('pending','confirmed','completed','cancelled')),

scheduled_at TIMESTAMPTZ,

notes TEXT,

created_at TIMESTAMPTZ DEFAULT now()

);

RLS policies: Learners can SELECT/INSERT their own bookings. Teachers can SELECT bookings where they are the teacher. Both can UPDATE status on their own bookings. No DELETE — bookings use soft status (cancelled) for audit trail.

Index: CREATE INDEX idx_bookings_learner ON bookings(learner_id); CREATE INDEX idx_bookings_teacher ON bookings(teacher_id); These support the dashboard queries for "Your sessions" stat.

Task 4: Gate Teach Page Behind onboarding_completed

Priority: HIGH | Estimated effort: 1 hour

Users who haven't completed onboarding can currently access the Teach page. This leads to incomplete skill submissions with no profile data backing them.

Architecture approach:

- Add an onboarding_completed BOOLEAN DEFAULT false column to the profiles table (if not present)

- Create a RequireOnboarding higher-order component or route guard

- The guard checks profiles.onboarding_completed for the current user

- If false: redirect to /app/onboarding with a toast explaining why

- Wrap the Teach route (and later, other creation routes) with this guard

- The onboarding flow itself sets onboarding_completed = true on final step

File changes: New: src/components/guards/RequireOnboarding.jsx. Modified: router config, profiles migration.

Sprint 2 — Core Profile Features

Sprint 2 builds the trust and identity layer. Users upload photos, provide phone numbers, and submit ID cards for verification. This sprint transforms profiles from empty shells into verified, trustworthy identities.

Task 5: Profile Photo Upload (Supabase Storage)

Priority: HIGH | Estimated effort: 3-4 hours

Storage architecture:

- Create Supabase Storage bucket: avatars (public, 2MB limit, image/* only)

- File path convention: avatars/{user_id}/profile.{ext} — single file per user, overwritten on re-upload

- RLS on bucket: users can only upload/delete to their own folder (using storage.foldername(name)[1] = auth.uid())

- Public read for all avatars (community profiles are public)

Frontend flow:

- Wire the existing pencil icon on the avatar to open a file picker (accept="image/*")

- Client-side validation: max 2MB, image types only (jpg, png, webp)

- Show image preview before upload with crop functionality (optional: use react-image-crop)

- Upload to Supabase Storage, get public URL, update profiles.avatar_url

- Display avatar_url everywhere the golden circle currently shows (sidebar, profile, posts)

Schema change: ALTER TABLE profiles ADD COLUMN avatar_url TEXT; (if not already present)

Task 6: Phone Number Input + Save

Priority: MEDIUM | Estimated effort: 1-2 hours

Architecture:

- Add phone TEXT column to profiles table

- Use a phone input component with Morocco country code default (+212)

- Basic format validation on the frontend (10 digits after country code)

- Phone is visible only to the user themselves and to teachers they've booked with (RLS scoping)

- Add to Edit Profile modal and display on Profile page

Privacy note: Phone numbers are PII. The RLS policy should restrict SELECT on the phone column. Consider a separate profile_private table if column-level RLS isn't sufficient.

Task 7: ID Card Upload Flow

Priority: HIGH | Estimated effort: 3-4 hours

Storage architecture:

- Create Supabase Storage bucket: id-documents (PRIVATE, 5MB limit, image/* + application/pdf)

- File path: id-documents/{user_id}/id-card.{ext}

- RLS: user can upload to their folder only, no public read (admin reads via service role key)

Schema changes:

- ALTER TABLE profiles ADD COLUMN id_card_url TEXT;

- ALTER TABLE profiles ADD COLUMN id_card_status TEXT DEFAULT 'not_submitted' CHECK (status IN ('not_submitted','pending','approved','rejected'));

- ALTER TABLE profiles ADD COLUMN id_verified BOOLEAN DEFAULT false;

Frontend flow:

- Upload card component with file picker and preview

- Status display: Not Submitted / Pending Review / Approved / Rejected

- On upload: set id_card_status = 'pending', show "Under review" badge

- Admin manually reviews via Supabase dashboard and sets approved/rejected

- Future: build admin panel for review queue

Task 8: Verified Profile Card Component

Priority: MEDIUM | Estimated effort: 2-3 hours

Component architecture:

A VerifiedProfileCard component that visually communicates trust level. This is the public-facing representation of a user's verification status.

- Inputs: profile object (avatar_url, display_name, trust_tier, id_verified, phone_verified, skills_count, reviews_avg)

- Visual elements: avatar with verification badge overlay, trust tier label (Explorer/Verified/Trusted), completion checklist showing what's done vs missing

- Verification badges: checkmarks for photo uploaded, phone added, ID verified, first skill taught, first review received

- Use this component on: Profile page, skill detail cards, booking confirmation, board post author info

Sprint 3 — Polish & Architecture

Sprint 3 addresses performance, data integrity, and UX polish. These tasks harden the app for real-world usage patterns.

Task 9: Skill Cover Photo Upload in Teach Step 3

Priority: MEDIUM | Estimated effort: 2-3 hours

- Create Supabase Storage bucket: skill-covers (public, 3MB limit, image/*)

- File path: skill-covers/{skill_id}/cover.{ext}

- Add cover_image_url TEXT column to skills table

- Add upload step in Teach form Step 3 with preview and aspect ratio guidance (16:9 recommended)

- Fallback: auto-generate gradient placeholder from skill category color

Task 10: Enforce expires_at on Board Posts

Priority: HIGH | Estimated effort: 1-2 hours

Architecture:

- Add expires_at TIMESTAMPTZ column to board_posts (if not present)

- Default: now() + interval '30 days' on INSERT

- Modify the board SELECT query RLS policy: add AND (expires_at IS NULL OR expires_at > now())

- Option A (recommended): Use a Supabase pg_cron job to DELETE expired posts weekly

- Option B: Soft-hide via RLS (no cron needed, but stale data accumulates)

- Frontend: show "Expires in X days" badge on user's own posts, allow renewal button

Task 11: Fix N+1 Query in Board with Proper Join

Priority: HIGH | Estimated effort: 1-2 hours

The board currently fetches posts, then loops through to fetch each author's profile separately. This causes N+1 queries.

Solution:

- Replace with Supabase's built-in join syntax: supabase.from('board_posts').select('*, profiles!user_id(display_name, avatar_url, trust_tier)')

- This produces a single query with JOIN, returning posts with embedded profile data

- Update the Board component to read profile data from the nested object instead of a separate lookup

- Performance impact: reduces 1 + N queries to 1 query. On a board with 50 posts, this is 50x fewer round trips

Task 12: Onboarding Completion Gate

Priority: MEDIUM | Estimated effort: 2-3 hours

This extends Task 4's guard into a full onboarding experience. While Task 4 adds the gate, this task builds the actual flow that lets users complete onboarding.

- Build a multi-step onboarding wizard: Step 1 (Name + Bio), Step 2 (Neighborhood + Languages), Step 3 (What You Teach / Learn), Step 4 (Profile Photo)

- Each step saves progress to profiles immediately (no lost data on browser close)

- Final step sets onboarding_completed = true

- Progress bar showing 1/4, 2/4, etc.

- Skip option on optional fields (photo) but with "Complete later" messaging

Task 13: Trust Tier Progress Indicator on Profile

Priority: MEDIUM | Estimated effort: 2-3 hours

Trust tier system design:

The trust system uses a points-based approach with three tiers:

| Tier | Points Required | Badge | Unlocks |
| --- | --- | --- | --- |
| Explorer | 0 | Bronze circle | Browse, post on board |
| Verified | 40+ | Silver + checkmark | Book sessions, message |
| Trusted | 80+ | Gold + star | Teach, appear in search |

Points earned from:

- Profile photo uploaded: 10 pts

- Phone number added: 10 pts

- ID card verified: 20 pts

- Bio completed: 5 pts

- First skill listed: 10 pts

- First session completed: 15 pts

- Each positive review: 10 pts

Frontend component: A TrustProgress component with a segmented progress bar (0–100), current tier highlight, next tier label, and checklist of actions to reach the next tier. Render on Profile page below the user card.

Database Schema Summary — All Migrations

| Table | Change | Sprint | Migration |
| --- | --- | --- | --- |
| board_posts | Add RLS policies (SELECT/INSERT/UPDATE/DELETE) | Sprint 1 | 001_board_rls.sql |
| bookings | Create table with full schema + RLS + indexes | Sprint 1 | 002_bookings.sql |
| profiles | +onboarding_completed, +avatar_url, +phone, +id_card_url, +id_card_status, +id_verified | Sprint 1-2 | 003_profiles.sql |
| skills | +cover_image_url | Sprint 3 | 004_skills.sql |
| board_posts | +expires_at with default + RLS filter | Sprint 3 | 005_expires.sql |

Supabase Storage Buckets

| Bucket | Access | Max Size | Types | Path Pattern |
| --- | --- | --- | --- | --- |
| avatars | Public | 2 MB | image/* | {user_id}/profile.{ext} |
| id-documents | Private | 5 MB | image/*, pdf | {user_id}/id-card.{ext} |
| skill-covers | Public | 3 MB | image/* | {skill_id}/cover.{ext} |

PART B

# QA Testing Report

This report maps every finding from the comprehensive app walkthrough to sprint tasks, identifies gaps not covered by the current sprint plan, and provides acceptance criteria and test cases for each task.

Bug-to-Sprint Coverage Matrix

How each testing finding maps to the sprint plan:

| Testing Finding | Severity | Sprint Task | Status |
| --- | --- | --- | --- |
| Username not displaying | Critical | Task 12 (Onboarding) | Covered |
| Stats show dashes | High | Task 3 (Bookings) | Partially |
| Messages badge wrong | Medium | Not in plan | Gap |
| No form validation (Post) | Critical | Task 2 (Toast) | Covered |
| No form validation (Teach) | Critical | Task 2 (Toast) | Covered |
| Profile icons empty | Medium | Task 12 (Onboarding) | Covered |
| Avatar edit broken | High | Task 5 (Photo) | Covered |
| Tab title wrong | Low | Not in plan | Gap (5min fix) |
| Copyright year | Low | Not in plan | Gap (5min fix) |
| Bypass demo button | Critical | Not in plan | Gap |
| Search not working | High | Not in plan | Gap |

Gap Analysis — Issues Not in Sprint Plan

The following findings from the QA walkthrough are NOT addressed in the current 3-sprint plan. Recommended action for each:

Gap 1: Bypass Demo Button on Login (CRITICAL)

The login page exposes a "Bypass (Demo Only)" button. This must be removed or gated behind process.env.NODE_ENV === 'development' before any public deployment. This is a 2-minute fix that should be added to Sprint 1.

Gap 2: Messages Badge Showing "1" (Medium)

Hardcoded notification count in the sidebar. Likely a static badge value in the Sidebar component. Fix: remove the hardcoded badge or wire it to a real unread count query. Add to Sprint 1 as a quick fix.

Gap 3: Browser Tab Title (Low)

index.html still has <title>Student Platform</title>. Change to SKILLCLUB. 30-second fix, add to Sprint 1.

Gap 4: Copyright Year (Low)

Landing page footer shows 2024. Update to {new Date().getFullYear()} for auto-updating. 30-second fix, add to Sprint 1.

Gap 5: Search Not Functional (High)

Browse Skills search bar doesn't filter. This needs a text search query on the skills table (using Supabase's .ilike() or PostgreSQL full-text search). Recommended for Sprint 3 or a future Sprint 4.

Gap 6: Forgot Password Header Text (Low)

The forgot password page reuses the login header text. Quick copy change, add to Sprint 1.

Acceptance Criteria by Task

Sprint 1 Acceptance Criteria

Task 1 (RLS):

- Authenticated user can create a board post and see it appear immediately

- User can only edit/delete their own posts

- Unauthenticated requests return empty results (not errors)

Task 2 (Toast + Validation):

- Submitting empty Teach form shows red borders on required fields + toast error

- Submitting empty Post form shows inline validation messages

- Successful submission shows green success toast

- Network error shows red error toast with retry suggestion

- Submit button is disabled during API call and re-enabled after

Task 3 (Bookings):

- bookings table exists with correct schema and constraints

- "Your sessions" stat reads from bookings count for current user

- Creating a booking inserts a row with status 'pending'

Task 4 (Gate):

- New user (onboarding_completed = false) trying to access /app/teach is redirected

- Redirect includes toast message explaining they need to complete profile first

- User who completed onboarding can access /app/teach normally

Sprint 2 Acceptance Criteria

Task 5 (Avatar):

- Clicking pencil icon opens file picker restricted to images

- File over 2MB shows error toast before upload attempt

- Successful upload replaces golden circle everywhere with the photo

- Re-uploading replaces previous photo (no orphaned files)

Task 6 (Phone):

- Phone field appears in Edit Profile modal with +212 default

- Invalid number shows validation error (too short, non-numeric)

- Saved phone displays on Profile page with proper formatting

Task 7 (ID Card):

- Upload button accepts image or PDF, max 5MB

- After upload, status shows "Pending Review" with amber badge

- Other users cannot see/access the uploaded ID document

- Re-upload replaces previous submission

Task 8 (Verified Card):

- Card displays correct trust tier (Explorer/Verified/Trusted)

- Verification badges show correct state for each criterion

- Card renders consistently on Profile page and in post author info

Sprint 3 Acceptance Criteria

Task 9 (Skill Cover):

- Step 3 of Teach form includes optional photo upload area

- Uploaded image shows as cover on skill detail card

- Skills without cover show auto-generated gradient placeholder

Task 10 (Expiry):

- New posts automatically get expires_at = 30 days from creation

- Expired posts do not appear in board feed

- User can see "Expires in X days" on their own posts

Task 11 (N+1):

- Board page makes only 1 database query (verify in Supabase logs or network tab)

- Each post card shows author name and avatar from the joined data

- Load time for 50 posts is under 500ms

Task 12 (Onboarding):

- New user sees onboarding wizard on first login

- Progress saves per-step (refreshing doesn't lose data)

- Completing all steps sets onboarding_completed = true

- After completion, user sees populated profile with greeting showing their name

Task 13 (Trust Progress):

- Progress bar shows current points out of next tier threshold

- Checklist shows completed vs pending actions

- Completing an action (e.g., uploading photo) updates progress in real-time

Recommended Quick-Fix Batch (Add to Sprint 1)

These are all under 5 minutes each and should be batched into a single commit at the start of Sprint 1:

| Fix | Change | Time |
| --- | --- | --- |
| Browser tab title | index.html: <title>SKILLCLUB</title> | 30 sec |
| Copyright year | Footer: {new Date().getFullYear()} | 30 sec |
| Remove bypass button | Gate behind NODE_ENV check or delete | 2 min |
| Messages badge | Remove hardcoded '1' or set to 0 | 1 min |
| Forgot password header | Change copy to 'Reset your password' | 30 sec |
| Landing nav links | Fix anchor targets to match labels | 5 min |

Final Recommendation

The sprint plan is well-structured and addresses the most critical issues. The main gap is the absence of the quick cosmetic fixes identified in testing (tab title, copyright, bypass button, badge). These should be batched into a single commit at the start of Sprint 1 since they collectively take under 15 minutes.

The search functionality (Browse Skills) is the largest uncovered feature gap. Recommend adding it as Task 14 in Sprint 3 or deferring to Sprint 4 with PostgreSQL full-text search using ts_vector for proper Marrakesh-community multilingual support.

Total estimated development time across all 3 sprints: 9–12 working days for a single developer, or 5–7 days with two developers pairing on the storage/upload tasks.